FieldMate Platform

Stage 1 - Complete Generic Prototype Implementation Plan

All major experiences, generic configuration, domain switching, custom-domain journeys, demo data, API-ready client boundaries and GitHub Pages deployment

Primary Objective Build a complete, highly polished, interactive FieldMate prototype that can demonstrate the full platform to prospective customers across multiple industries, while preserving the same domain models and capability boundaries that will later connect to production APIs. The prototype is an evolutionary production UI, not a disposable mock-up.

| Document | Value |
| --- | --- |
| Stage | 1 - Generic Interactive Prototype |
| Primary runtime | React + TypeScript + Vite static application |
| Prototype persistence | Demo capability clients + local browser persistence |
| Hosting | GitHub Pages |
| Primary demo organisations | ClearFlow Home Services; Oak & Stone Builders; ElectricPro; GreenScape Landscaping |
| Production transition | Capability-by-capability replacement of Demo clients with HTTP/API clients |
| Related architecture artefact | FieldMate_Master_Screen_Architecture_XRay_FINAL.xlsx |

# Contents

1. Purpose and Stage-1 success criteria

2. Architectural principles that govern the prototype

3. Prototype scope and experience areas

4. Generic platform and organisation switching

5. Business onboarding and minimal configuration

6. Custom-domain and domain-registration experience

7. Public website and customer acquisition

8. Owner / office experience

9. Jobs, tasks, scheduling and field execution

10. Quotes, invoices, files, reports and Copilot

11. Worker and customer portal experiences

12. Business configuration and administration

13. Prototype data and state architecture

14. API-ready frontend architecture

15. Demo scenarios and fixture organisations

16. Navigation and screen implementation matrix

17. GitHub Pages and custom-domain deployment

18. Quality, security, accessibility and demo controls

19. Implementation phases and acceptance gates

20. Prototype-to-production handoff contract

Appendix A - Screen catalogue

Appendix B - Domain and DNS reference notes

# 1. Purpose and Stage-1 success criteria

Stage 1 exists to prove the product, the generic platform model and the complete user journeys before we invest deeply in backend implementation. It must be visually credible enough to demonstrate to a real business owner, but structurally disciplined enough that Stage 3 can replace simulated capability clients with production APIs without redesigning the screens.

Stage-1 definition of done A viewer can switch between very different businesses and see the same FieldMate application adapt its services, language, forms, workflows, website content and dashboards without domain-specific React pages or business-specific conditionals. Every major control needed for a demo works, and every capability is reached through an API-shaped client interface.

## 1.1 Success criteria

All agreed major screens are reachable and polished; there are no dead primary actions.

The same UI components support at least four materially different business configurations.

Business-specific variation is driven by configuration, archetypes, templates and fixtures - not source-code forks.

Public website, office portal, worker experience and customer portal share one coherent demo state.

Every domain capability is accessed through a capability client/adapter rather than direct localStorage access from UI components.

Custom-domain management can be demonstrated end-to-end, including existing-domain connection and new-domain registration simulation.

GitHub Pages deployment remains simple and deterministic.

The prototype can be progressively upgraded to real APIs capability-by-capability.

# 2. Architectural principles that govern the prototype

| Principle | Implementation meaning |
| --- | --- |
| P1 - Generic core, personalised experience | Canonical business concepts remain stable. Branding, terminology, services, forms, workflows and pages adapt through configuration. |
| P2 - Convention over configuration | The platform supplies strong defaults and archetype templates. Organisations configure differences only. |
| P3 - Stable canonical model | Do not create PlumbingJob, ElectricalJob or BuilderJob. Use Customer, Work Request, Job/Project, Task, Stage, Worker, Appointment, Evidence, Quote, Invoice and Payment. |
| P4 - Archetypes describe work patterns | Reactive, one-off scheduled, recurring, quote-to-project, inspection/certification, installation/commissioning, preventive maintenance and route/round are reusable behavioural patterns, not industries. |
| P5 - Prototype-to-production continuity | Prototype screens and domain models are intended to survive into production. |
| P6 - Backend abstraction at the client | Screens depend on capability interfaces. Demo clients use fixtures/local persistence; production clients later call real APIs. |
| P7 - No tenant-specific source forks | Organisation differences come from configuration or supported extension points. |
| P8 - Progressive configuration | Ask only what is needed now; advanced workflow/form/pricing configuration is optional. |
| P9 - AI proposes; structured configuration governs | AI may suggest a configuration but the approved structured configuration is the runtime authority. |
| P10 - Zero-cost-first prototype | Stage 1 is static-hosted and uses no paid backend services. Paid/irreversible actions such as domain purchase are simulated unless explicitly enabled. |
| P11 - Capability-first transition | Later backend work is implemented by capabilities, not by reproducing screens as separate services. |
| P12 - One effective configuration | Public site, office portal, worker UI, customer portal and AI context must all resolve the same organisation/service configuration. |

# 3. Prototype scope and experience areas

| Experience area | Stage-1 prototype scope |
| --- | --- |
| Identity & entry | Welcome, sign-in/register presentation, organisation selection, invitations; authentication is simulated in Stage 1. |
| Business onboarding | Create business, describe business, domain, services, archetypes, uploads, AI proposal review, team, area, hours, branding, review and publish. |
| Public website | Home, services, generic service detail, portfolio, how it works, about, team, reviews, service areas and contact. |
| Customer acquisition | Start request, dynamic intake, photos, estimate, survey, availability, booking, customer details, review and confirmation. |
| Owner/office | Dashboard, activity, search, notifications, leads, customers, jobs, tasks, scheduling, quotes, invoices, files, reports and Copilot. |
| Worker | Today, my jobs, job detail, task execution, quick/voice update, evidence, material, time, issues and completion. |
| Customer portal | Home, work status, quotes, approvals, invoices, evidence, messages, recurring services and profile. |
| Business configuration | Company, branding, domain profile, terminology, services, forms, workflows, tasks, evidence, pricing, booking, dashboard and website content. |
| Team & access | Team, worker detail, invitation, roles/permissions and skills. |
| Subscription / integrations | Demo plan/usage/billing plus simulated integration connection screens. |
| Platform operations | Internal demo of organisation, plans/features, archetypes/templates, versions, provider config, FinOps, health and audit. |
| Domains | FieldMate subdomain, connect existing custom domain, register new domain, DNS verification/status and publish. |

# 4. Generic platform and organisation switching

The prototype must prove that FieldMate is a generic platform. A global Demo/Presenter control should allow a presenter to change the active organisation without reloading a different application build. The organisation resolver loads a different effective configuration and fixture dataset.

## 4.1 Required demo organisations

| Organisation | Services | Archetypes | Terminology example | Reason |
| --- | --- | --- | --- | --- |
| ClearFlow Home Services | Plumbing; gutter cleaning; window cleaning | Reactive; scheduled one-off; recurring | Job / Technician | Existing home-services showcase |
| Oak & Stone Builders | Extensions; bathrooms; roof repairs; property maintenance | Quote-to-project; reactive; recurring maintenance | Project / Tradesperson | Demonstrates multi-stage projects |
| ElectricPro | Fault finding; EICR; EV charger; rewires | Reactive; inspection; installation; project | Job / Electrician | Demonstrates certification and installation |
| GreenScape Landscaping | Garden maintenance; hedge cutting; lawn care; landscaping | Recurring; scheduled one-off; quote-to-project | Job / Crew Member | Demonstrates recurring and crew work |

## 4.2 Effective configuration resolution

The prototype should model the same inheritance expected later in production: Platform Defaults -> Archetype Defaults -> Organisation Overrides -> Service Overrides -> User Preferences. The resolver returns one EffectiveConfiguration object consumed by all experience surfaces.

Prohibited implementation Do not create organisation-specific React pages such as BuilderHomePage, ElectricianDashboard or PlumbingQuoteWizard. Do not use if (organisation === "Oak & Stone") style behaviour in screens.

# 5. Business onboarding and minimal configuration

A new business should be launchable with a small number of inputs. FieldMate should infer or select defaults and let the user review rather than forcing configuration of every workflow.

| Step | Screen | Purpose |
| --- | --- | --- |
| 1 | Create business | Business name, country/region, primary contact. |
| 2 | Describe business | Natural-language or voice description. |
| 3 | Confirm business/domain | FieldMate proposes a business/domain profile. |
| 4 | Confirm services | Suggested services appear as editable cards. |
| 5 | Confirm work patterns | Archetype suggested per service. |
| 6 | Upload existing material | Logo, project photos, brochure, service list, pricing document. |
| 7 | Review proposed configuration | Terminology, forms, workflows, task templates, evidence, pricing and dashboard suggestions. |
| 8 | Team and area | Workers, skills, service area, working hours. |
| 9 | Branding and web identity | Logo, colours, FieldMate subdomain and optional custom domain. |
| 10 | Review and launch | Preview website/portal then publish demo configuration. |

## 5.1 Uploading business material

The prototype must allow users to upload or select sample business content and classify it as company logo, hero image, service image, portfolio image, before/after image, team image, brochure, price list or other. The prototype stores references as browser objects/base64/sample asset paths; production will use signed S3 uploads and PostgreSQL metadata.

# 6. Custom-domain and domain-registration experience

Domain support is part of the organisation/web identity capability, not a one-off deployment task. The prototype should demonstrate three supported states: FieldMate-managed subdomain, connect an existing customer-owned domain, and register a new domain. Stage 1 simulates registrar purchase and DNS changes, while preserving the production lifecycle and data model.

## 6.1 Domain options presented to an organisation

| Option | Example | Use | Prototype behaviour |
| --- | --- | --- | --- |
| FieldMate subdomain | oakandstone.fieldmate.ai | Default/recommended | Immediate in production once wildcard DNS/certificate routing exists; simulated in GitHub Pages prototype. |
| Connect existing domain | www.oakandstonebuilders.co.uk | Bring-your-own-domain | Owner proves control through DNS records; FieldMate then validates and activates. |
| Register new domain | oakandstonebuild.co.uk | New purchase | Availability search -> registrant details -> price/renewal -> purchase -> DNS/certificate -> activate. Simulated in Stage 1. |

## 6.2 Domain-management screens

| Screen | What it demonstrates |
| --- | --- |
| Web Address / Domain Home | Shows current FieldMate subdomain, custom domain status, HTTPS status and primary URL. |
| Choose Domain Option | Choose FieldMate subdomain, connect existing domain or register new. |
| FieldMate Subdomain | Enter/validate desired organisation slug and preview URL. |
| Connect Existing Domain | Enter apex or www hostname; choose whether to redirect apex/www. |
| DNS Instructions | Displays required TXT/CNAME/A/ALIAS-style records appropriate to the selected hosting mode. |
| Verify Domain | Simulates or performs ownership/DNS checks and shows pending/verified/error states. |
| Register New Domain - Search | Search a domain name and show simulated availability/alternatives/price. |
| Register New Domain - Registrant | Collect registrant/admin/technical contact data and privacy/renewal options. |
| Register New Domain - Review | Show registration term, renewal, non-refundable warning and consent. |
| Domain Provisioning | Shows registration/DNS/certificate/website mapping progress. |
| Domain Settings | Primary domain, redirects, auto-renew, transfer/lock/privacy status and disconnect. |

## 6.3 Prototype domain state model

Use explicit domain states so the UI later maps cleanly to real registrar/DNS operations:

NotConfigured

UsingFieldMateSubdomain

DomainSearch

RegistrationDraft

RegistrationSubmitted

AwaitingOwnershipVerification

AwaitingDNS

AwaitingCertificate

Active

ValidationFailed

Disconnected

Expired/RegistrationIssue (demo only)

## 6.4 What is real in Stage 1 and what is simulated

| Capability | Stage-1 treatment |
| --- | --- |
| FieldMate URL preview | Real UI/configuration; host itself remains GitHub Pages. |
| Existing-domain entry and DNS instruction generation | Real prototype logic. |
| DNS verification | Demo simulation by default; optional real read-only DNS lookup can be added later. |
| Domain availability search | Fixture/simulated in Stage 1. |
| Domain registration/purchase | Simulated in Stage 1 - no irreversible spend. |
| Certificate provisioning | Simulated status in Stage 1. |
| One custom domain for the GitHub Pages demo site | Can be configured for real if desired. |
| Multi-tenant arbitrary custom-domain routing | Production capability, not GitHub Pages Stage 1. |

GitHub Pages constraint GitHub Pages supports custom domains for a Pages site. For the demo deployment we can point one real custom domain to the Pages site and enforce HTTPS after DNS is valid. However, the production multi-tenant model (many organisations, each with its own subdomain/custom domain) should be treated as a future hosting/routing capability rather than forced into GitHub Pages.

## 6.5 Production domain-registration direction preserved by the prototype

The prototype data model should preserve the future distinction between registrar, DNS and web-host mapping. If we later use Route 53 Domains, AWS supports programmatic domain registration and automatically creates a hosted zone when registering a domain. Existing domains do not need to be transferred to Route 53 in order to use Route 53 DNS. Registration is paid and subject to TLD-specific rules, contact data and renewal behaviour, so production purchase requires explicit confirmation and audit.

# 7. Public website and customer acquisition

| Screen / flow | Prototype requirement |
| --- | --- |
| Home | Dynamic hero; service cards; quote/book/call; trust; availability; portfolio; reviews; areas; sticky mobile CTA. |
| Services | All enabled services generated from ServiceDefinition. |
| Service Detail | One generic page renders service-specific description, media, pricing, FAQ and CTA. |
| Portfolio | Approved public work, before/after, service filters. |
| How It Works | Journey generated from archetype/customer-flow configuration. |
| Contact | General enquiry creates a demo lead. |
| Start Request | Fast service/request entry. |
| Dynamic Intake | Schema-driven service questions. |
| Photos | Customer uploads evidence. |
| Estimate | Configured fixed/range/from estimate where applicable. |
| Survey / Availability / Booking | Service/archetype-specific scheduling journey. |
| Confirmation | Creates coherent lead/work-request data visible immediately in office portal. |

# 8. Owner / office experience

The office experience must demonstrate the business operating system, not just a dashboard. Data created from the public journey must appear immediately in Leads, Customers, Jobs, Schedule, Quotes and Notifications.

| Area | Requirement |
| --- | --- |
| Dashboard | Configured KPI widgets, today view, risk, revenue, recurring work, outstanding items, AI insight and quick actions. |
| Leads | Search/filter; lead detail; convert to customer/job/quote. |
| Customers | Directory plus Customer 360 across jobs, quotes, invoices, files and notes. |
| Jobs / Projects | List/Kanban; generic job workspace with configurable tabs/sections. |
| Tasks / Workflow | Task board/detail, stages/phases and templates. |
| Schedule | Day/week/team views, assignment, unscheduled work and capacity. |
| Search / Activity / Notifications | Cross-cutting navigation and operational awareness. |

# 9. Jobs, tasks, scheduling and field execution

The prototype should prove that one generic operational model can represent reactive work, scheduled visits, recurring work, inspections and multi-stage projects. Job Detail should compose sections based on the service/archetype configuration rather than having one giant fixed page for every business.

# 10. Quotes, invoices, files, reports and Copilot

| Capability | Stage-1 behaviour |
| --- | --- |
| Quotes | List/detail/builder/preview/approval tracking; service/pricing configuration drives defaults. |
| Invoices | List/detail/create/outstanding; payment remains demo unless provider integration is deliberately enabled later. |
| Files & Evidence | Media library, upload, associations, portfolio approval and before/after pairing. |
| Reports | Revenue, work, profitability, conversion and service performance using coherent fixture history. |
| Copilot | Fixture-driven/logic-driven streamed responses; job planning, day planning and context-sensitive action chips. |

# 11. Worker and customer portal experiences

| Screen / flow | What must work |
| --- | --- |
| Worker Today | Assigned jobs/tasks in mobile-first layout. |
| Worker Job | Customer, location, scope, task list, evidence and instructions. |
| Task Execution | Start/pause/complete; updates shared demo state. |
| Quick Update | Record time, material, issue, status and evidence. |
| Voice Update | Simulated natural voice interaction -> transcript -> proposed structured actions -> confirm -> shared state update. |
| Customer Home | Current work, appointments, quotes and invoices. |
| Customer Job Status | Timeline, worker/status, evidence and next step. |
| Quote Approval | Accept/decline/request change; office quote state updates. |
| Invoices / Evidence / Messages | Customer-visible subset of the same shared state. |

# 12. Business configuration and administration

| Configuration screen | Purpose |
| --- | --- |
| Company Profile | Business name, contact, location, working hours. |
| Branding | Logo, colours, font preset, radius, hero style, powered-by visibility. |
| Domain Profile | Business/domain description and defaults. |
| Terminology | Canonical labels -> organisation labels. |
| Services | Add/enable/disable/reorder services. |
| Service Editor | Description, images, archetype, pricing, booking, recurring behaviour. |
| Intake Form Builder | Additional customer questions using field types and validation. |
| Workflow Configuration | Stages/statuses/transitions using template defaults. |
| Task Templates | Suggested reusable tasks. |
| Evidence Requirements | Required photos/documents/signatures/certificates. |
| Pricing Rules | Fixed, from, range, hourly, per-unit, survey-required. |
| Booking Rules | Duration, capacity, direct booking vs request. |
| Dashboard Widgets | Enable/reorder generic widgets. |
| Website Content | Hero, about, FAQs, CTAs, reviews. |
| Portfolio | Publish/unpublish/reorder work samples. |
| Domains | Subdomain, connect existing domain, register new domain, verify and activate. |

# 13. Prototype data and state architecture

Use a single DemoProvider/store so every surface sees the same entities. No screen should maintain an isolated copy of the same business object.

| Entity group | Prototype representation |
| --- | --- |
| Organisation | Typed TypeScript model + fixture/local persistence |
| BusinessProfile | Typed TypeScript model + fixture/local persistence |
| DomainProfile | Typed TypeScript model + fixture/local persistence |
| EffectiveConfiguration | Typed TypeScript model + fixture/local persistence |
| ServiceDefinition | Typed TypeScript model + fixture/local persistence |
| ArchetypeDefinition | Typed TypeScript model + fixture/local persistence |
| FormDefinition | Typed TypeScript model + fixture/local persistence |
| WorkflowDefinition | Typed TypeScript model + fixture/local persistence |
| TaskTemplate | Typed TypeScript model + fixture/local persistence |
| BrandingProfile | Typed TypeScript model + fixture/local persistence |
| DomainMapping | Typed TypeScript model + fixture/local persistence |
| TeamMember/Worker | Typed TypeScript model + fixture/local persistence |
| Lead | Typed TypeScript model + fixture/local persistence |
| Customer | Typed TypeScript model + fixture/local persistence |
| WorkRequest | Typed TypeScript model + fixture/local persistence |
| Job/Project | Typed TypeScript model + fixture/local persistence |
| Stage | Typed TypeScript model + fixture/local persistence |
| Task | Typed TypeScript model + fixture/local persistence |
| Appointment | Typed TypeScript model + fixture/local persistence |
| Assignment | Typed TypeScript model + fixture/local persistence |
| Quote/QuoteItem | Typed TypeScript model + fixture/local persistence |
| Invoice/InvoiceItem | Typed TypeScript model + fixture/local persistence |
| Payment | Typed TypeScript model + fixture/local persistence |
| TimeEntry | Typed TypeScript model + fixture/local persistence |
| MaterialUsage | Typed TypeScript model + fixture/local persistence |
| Issue | Typed TypeScript model + fixture/local persistence |
| ScopeChange | Typed TypeScript model + fixture/local persistence |
| FileMetadata/Evidence | Typed TypeScript model + fixture/local persistence |
| Notification | Typed TypeScript model + fixture/local persistence |
| Conversation/AgentRun | Typed TypeScript model + fixture/local persistence |
| Subscription/Entitlement | Typed TypeScript model + fixture/local persistence |
| Audit/Activity | Typed TypeScript model + fixture/local persistence |

## 13.1 Persistence

Use namespaced versioned browser persistence so data can be reset reliably and future schema changes can migrate cleanly. Suggested keys: fieldmate-demo-data-v2, fieldmate-demo-config-v2, fieldmate-demo-org-v2, fieldmate-demo-persona-v2, fieldmate-demo-domain-v1. Provide one Reset Demo action that restores all fixtures atomically.

# 14. API-ready frontend architecture

Screens must never directly call localStorage, fetch, AWS SDKs or registrar SDKs. They call capability interfaces. Stage 1 provides Demo implementations; Stage 3 replaces them with HTTP implementations.

| Capability client | Representative contract |
| --- | --- |
| OrganisationClient | getOrganisation, updateOrganisation, switchOrganisation |
| ConfigurationClient | getEffectiveConfiguration, updateBranding, updateService, publishConfiguration |
| DomainClient | getDomainStatus, setFieldMateSubdomain, connectExistingDomain, searchDomain, submitRegistration, verifyDomain, setPrimaryDomain |
| CustomerClient | searchCustomers, getCustomer, createCustomer |
| LeadClient | searchLeads, getLead, convertLead |
| JobClient | searchJobs, getJob, createJob, updateJobStatus, completeJob |
| TaskClient | getTasks, startTask, pauseTask, completeTask |
| ScheduleClient | getSchedule, getAvailability, assignWork, bookAppointment |
| QuoteClient | createQuote, updateQuote, sendQuote, respondToQuote |
| InvoiceClient | createInvoice, sendInvoice, markPaid |
| FileClient | uploadDemoFile, linkEvidence, publishPortfolio |
| ReportClient | getDashboard, getRevenue, getProfitability, getServicePerformance |
| CopilotClient | sendMessage, planJob, planDay |

Stage-3 switch A capability can later be set to demo or real independently. Example: Identity=real, Organisation=real, Configuration=real, Customers=real, Jobs=demo. This allows progressive backend activation without a big-bang migration.

# 15. Demo scenarios and fixture organisations

| Scenario | Demo journey |
| --- | --- |
| A - Generic onboarding | Create Oak & Stone -> describe building business -> accept suggested services/archetypes -> upload logo/project photos -> choose subdomain -> publish -> public site changes. |
| B - Custom domain | Open Domain Settings -> connect an existing domain -> display DNS records -> verify simulation -> HTTPS/Active -> switch primary URL. |
| C - Domain registration | Search a new domain -> choose available option -> registrant/renewal/privacy -> review -> simulated registration/provisioning -> Active. |
| D - Customer acquisition | Public website -> select service -> dynamic intake -> photos -> estimate/survey/booking -> confirmation -> lead appears in office portal. |
| E - Lead-to-job | Lead -> convert -> customer + job/project -> quote -> schedule. |
| F - Field execution | Worker Today -> job -> start task -> voice update -> confirm time/issue/evidence -> complete. |
| G - Customer transparency | Customer portal -> see progress/evidence -> accept quote -> view invoice. |
| H - Genericity proof | Switch ClearFlow -> ElectricPro -> Oak & Stone -> GreenScape without changing source/build; navigation/forms/workflow/dashboard update from configuration. |

# 16. Navigation and screen implementation matrix

The full master architecture workbook contains 173 screen/screen-view mappings. Stage 1 should implement the screen estate as reusable shells rather than 173 unrelated components. The following implementation groupings should be used.

| Reusable shell | Screens composed from it |
| --- | --- |
| Identity Shell | Welcome, sign in/register presentation, org selection, invite. |
| Onboarding Shell | Wizard-style business setup including services, material upload, domains and launch. |
| Public Experience Shell | Home/services/service/contact/portfolio/content. |
| Request Journey Shell | Dynamic intake, upload, estimate, survey, availability, booking, confirmation. |
| Office Shell | Dashboard/search/activity/notifications/navigation. |
| CRM Shell | Leads, lead detail, customers, Customer 360. |
| Work Shell | Jobs/projects, detail tabs, tasks, stages, issues, evidence, financials. |
| Planning Shell | Schedule/team/assignment/availability/route. |
| Commercial Shell | Quotes/invoices/payments. |
| Content Shell | Files/media/portfolio. |
| Insights Shell | Reports and Copilot. |
| Worker Shell | Today, jobs, task execution and field updates. |
| Customer Portal Shell | Customer-owned views and actions. |
| Configuration Shell | Company, branding, domain, terminology, services, forms, workflow, tasks, pricing, booking, dashboard, website, domains. |
| Platform Admin Shell | Archetypes/templates/config versions/commercial/provider/FinOps/health/audit. |

# 17. GitHub Pages and custom-domain deployment

Stage 1 remains a static React/Vite application deployed to GitHub Pages. Use HashRouter so deep links work reliably under Pages without server-side route rewrites. Asset paths must use the Vite base setting appropriate to the repository deployment path.

## 17.1 GitHub Pages deployment requirements

GitHub Actions build/deploy workflow.

Production build succeeds with no TypeScript errors.

HashRouter routes work when opening/reloading the Pages site.

All images/fonts/icons are locally packaged or otherwise reliable and licensing-safe.

Demo data reset is deterministic.

No secret keys or paid-service credentials in the static bundle.

Optional CNAME file only when a real custom domain is deliberately assigned to the demo site.

## 17.2 Real custom domain for the prototype site

If a real custom domain is assigned to the GitHub Pages demo, configure it in Repository Settings -> Pages before creating DNS records. GitHub recommends verifying the custom domain first to reduce takeover risk. For an apex domain, GitHub supports ALIAS/ANAME/A-style DNS configuration; a www subdomain normally uses a CNAME to the GitHub Pages default host. HTTPS can be enforced once DNS and certificate provisioning are ready. DNS changes may take time to propagate.

## 17.3 Production multi-tenant domain architecture - not implemented in Stage 1

Production should support organisation subdomains and arbitrary customer domains through a dedicated domain-management capability. The future backend will own DomainMapping records, ownership verification, certificate status, DNS instructions, activation and audit. Registrar integration (for example Route 53 Domains) is separate from DNS hosting and separate again from website routing/certificate provisioning.

# 18. Quality, security, accessibility and demo controls

| Quality area | Requirement |
| --- | --- |
| Responsive | Desktop-first office UI plus mobile-first worker/customer journeys; all critical public screens responsive. |
| Accessibility | Keyboard navigation, semantic labels, visible focus, sufficient contrast, form error summaries, meaningful alt text. |
| Security posture | No real secrets. No real domain purchase. Demo data clearly fictional. Avoid exposing personal data in fixtures. |
| Demo controls | Organisation, persona, scenario, shortcuts, Reset Demo Data, optional Explain Architecture link. |
| No dead controls | Primary buttons either perform a coherent demo state change or are explicitly labelled Demo/Not Connected for intentionally deferred integrations. |
| Error states | Loading, empty, validation, denied, offline/demo warning and simulated failure states. |
| Auditability | Important demo writes append to activity/audit timeline to demonstrate future production behaviour. |

# 19. Implementation phases and acceptance gates

| Phase | Name | Acceptance gate |
| --- | --- | --- |
| 0 | Repository inspection & contract baseline | Inspect existing prototype; preserve strong visual work; create typed domain/config/client contracts; no broad redesign. |
| 1 | Generic foundation | EffectiveConfiguration resolver, organisation switcher, capability clients, versioned demo persistence, shared shells. |
| 2 | Business onboarding | Full onboarding including service/archetype, uploads, AI proposal simulation, branding, service area and publish. |
| 3 | Domain management | FieldMate subdomain, connect existing domain, registration simulation, verification/provisioning states. |
| 4 | Public website & acquisition | Generic home/service/content plus dynamic intake, estimate/survey/booking/confirmation. |
| 5 | Office CRM & work | Dashboard, leads, customers, jobs/projects, tasks/workflow. |
| 6 | Scheduling & commercial | Schedule/team/availability plus quotes/invoices. |
| 7 | Files, reports & Copilot | Evidence/content, reports, AI demo flows. |
| 8 | Worker & customer portal | Field execution and customer transparency. |
| 9 | Configuration & admin | Full business config, team/access, integration/subscription presentation, platform admin. |
| 10 | Polish & regression | All organisations/personas/scenarios, mobile, accessibility, no dead actions, GitHub Pages deployment. |

## 19.1 Validation after every phase

Build and type-check.

Navigate every new route.

Run the critical journey for the capability just added.

Switch organisation and verify generic behaviour.

Verify state persists and Reset Demo returns to baseline.

Fix visible responsive/layout issues before moving on.

# 20. Prototype-to-production handoff contract

Stage 1 should finish with explicit contracts that Stage 2 and Stage 3 can consume: typed request/response models, capability client interfaces, canonical entity models, effective configuration schemas, domain-state enums and fixture scenarios. The production backend is then built to satisfy those contracts where appropriate rather than forcing the UI to rediscover the business model.

| Stage-1 element | Production transition |
| --- | --- |
| Frontend UI | Retained and progressively connected to HTTP clients. |
| Demo capability clients | Replaced capability-by-capability by production HTTP/API clients. |
| localStorage/fixture persistence | Replaced by APIs and PostgreSQL/S3. |
| Simulated identity | Replaced by Cognito/identity provider. |
| Simulated files | Replaced by signed S3 upload + PostgreSQL metadata. |
| Simulated custom domains | Replaced by Domain Management API, DNS/registrar/certificate integrations. |
| Simulated Copilot | Replaced by Conversation/Agent APIs, LLM Gateway and controlled tools. |
| Fixture reports | Replaced by PostgreSQL read models/report APIs. |

# Appendix A - Screen catalogue

This appendix provides the screen groups to be represented by the prototype. The authoritative screen-to-API-to-storage X-ray remains the companion Excel workbook.

| Screen group | Screens / screen-views |
| --- | --- |
| Entry & Identity | Welcome / Landing; Sign In; Register; Passkey Setup; Forgot / Reset Password; Choose Organisation; Accept Invitation |
| Business Onboarding | Create Business; Describe Your Business; Business Type / Domain; Services Setup; Archetype Assignment; Upload Existing Business Material; AI Configuration Review; Team Setup; Service Area Setup; Working Hours; Initial Branding; Setup Review; Publish / Launch |
| Public Website | Home; Services; Service Detail; Our Work / Portfolio; How It Works; About; Team; Reviews; Service Areas; Contact |
| Customer Acquisition | Start Request; Dynamic Intake Wizard; Upload Photos; Estimate / Price Preview; Survey Required; Availability; Booking; Customer Details; Request Review; Confirmation |
| Owner / Office | Dashboard; Activity Feed; Global Search; Notifications; Leads; Lead Detail; Convert Lead; Customers; Customer 360; New Customer |
| Jobs / Workflow | Jobs / Projects; Create Job / Project; Job / Project Detail; Job Overview; Job Tasks; Job Timeline; Job Time & Costs; Job Materials; Job Issues; Scope Changes; Job Evidence; Job Messages; Job Financials; Task Board; Task Detail; Stage / Phase View; Dependencies; Task Templates |
| Planning / Commercial | Schedule; Team Schedule; Unscheduled Work; Assignment; Availability; Route / Round View; Quotes; Quote Detail; Quote Builder; Quote Preview; Approval Tracking; Variation Quote; Invoices; Invoice Detail; Create Invoice; Payments; Outstanding / Overdue |
| Files / Insights | Media Library; Upload; File Detail; Portfolio Approval; Before / After; Reports Home; Revenue; Jobs / Work; Profitability; Lead Conversion; Team Utilisation; Recurring Work; Customer Analysis; Service Performance |
| AI Copilot | Copilot Home; Planning Assistant; Daily Planner; Job Copilot; Business Advisor; AI History |
| Worker | Worker Home / Today; My Jobs; Worker Job Detail; Task Execution; Quick Update; Voice Update; Evidence Capture; Material Entry; Time Entry; Issue / Blocker; Complete Work |
| Customer Portal | Customer Home; My Jobs / Projects; Job Status; Quotes; Quote Approval; Invoices; Payment; Evidence; Messages; Recurring Services; Customer Profile |
| Business Configuration | Company Profile; Branding; Domain Profile; Terminology; Services; Service Editor; Intake Form Builder; Workflow Configuration; Task Templates; Evidence Requirements; Pricing Rules; Booking Rules; Dashboard Widgets; Website Content; Portfolio; Domains |
| Team / Integration / Account | Team; Team Member Detail; Invite Member; Roles & Permissions; Skills / Capabilities; Integrations Home; Calendar; Payments Integration; Accounting; Email / SMS; Maps / Routing; Plan; Usage; Billing; Upgrade / Downgrade; Organisation Settings; User Profile; Preferences; Security; Privacy / Data |
| Platform Operations | Platform Admin; Organisation Management; Product / Plan Management; Feature Catalogue; Archetype Catalogue; Template Catalogue; Configuration Versions; Provider Configuration; Usage / FinOps; Platform Health; Audit |

# Appendix B - Domain and DNS reference notes

Current external platform facts used in the custom-domain section were checked against official documentation on 9 October 2026. These are implementation references, not dependencies of the Stage-1 static prototype.

| Reference | Relevant point | Official URL |
| --- | --- | --- |
| GitHub Pages custom domains | GitHub supports configuring a custom domain for a Pages site and recommends verifying the domain to reduce takeover risk. | https://docs.github.com/en/pages/configuring-a-custom-domain-for-your-github-pages-site |
| GitHub Pages domain management | GitHub documents apex-domain and www/CNAME configuration; DNS changes can take time to propagate. | https://docs.github.com/en/pages/configuring-a-custom-domain-for-your-github-pages-site/managing-a-custom-domain-for-your-github-pages-site |
| Route 53 registration | Route 53 can register a new domain, creates a hosted zone for that domain, and supports programmatic RegisterDomain operations. Registration has paid/non-refundable aspects and TLD-specific requirements. | https://docs.aws.amazon.com/Route53/latest/DeveloperGuide/domain-register.html |
| Route 53 registration API | RegisterDomain is the programmatic operation for domain purchase/registration. | https://docs.aws.amazon.com/Route53/latest/APIReference/API_domains_RegisterDomain.html |

# Final Stage-1 decision summary

Approved implementation direction Build the complete generic UI first, including onboarding, business/domain configuration and domain-management journeys. Keep all irreversible/paid infrastructure operations simulated. Structure the frontend around capability clients and canonical models so Stage 2 can build foundations/APIs in the correct order and Stage 3 can progressively activate real backends without replacing the product experience.